**Team Zoo GuideMeeting Minutes**

**3/26/2021**

**Attendees:** Rebecca Grantland, Sarah Wathke, Suzanne Moore, Hritik P, Zach, and Christopher Cotton.

**Items Discussed and Decisions Made:**

* Slides for the presentation are completed and checked for accuracy.
* Discussed on how everyone was able to get SQL download and had the database uploaded into the SQL.
  + This is how we will test the code.
* Map for animals is completed and animal information.
* On the map the user will be able to select from a region and the animal facts will show.
* What is not yet completed is the zoom into the map and search bar for the animals.
* Unit test was completed and tested for accuracy.
  + The unit test was writing in phyton in PyCharm. o Pip was needed to be installed. o The unit test called the database and checked to see if any common name for the animal was NULL.
* Documentation, search bar, and selected region is still needed for the project.
* Six of the group members will be divided into groups of 2 to complete each task.
  + Rebecca and Zach on documentation. o Programming the search bar will be Suzanne and Hritik. Sarah and Christopher on zoom on the select map.
* Issues?
  + Format for the mobile phone is not terrific and needs to be fixed. o Fixing the picture layout on the mobile phone would need to fixed to resolve the issue.
* Get ready for the presentation around 6:00 in Microsoft teams.
  + Completed presentation for the ZooGuide webpage. o Each member read their slide and discussed information with instructor.
  + Notes for the project included to present more of the database.

**Action Items:**

* Fix the format on the mobile view including the picture.
* Documentation for project. o Rebecca and Zach
* Programming the search bar.
  + Suzanne and Hritik.
* Zoom on selection of the map and the pictures on map.
  + Christopher and Sarah.